John Soerjawitaka  
190325  
INFO 2644 – Individual Assignment – Manufacturing Company web Portal  
Iteration 2 – Documentation

Functionality:

Functionality for Production department is completed. User can view and modify Product, Inventory, materials, equipment, and maintenance. A few items were added last minute due to dependency. At this phase, the functionality of Administration department may be pushed to version 2.0.

User Stories Completed:

1. As a user in the Production Department, I’d like to be able to view Product (added with high priority).
2. As a user in the Production Department, I’d like to be able to modify Product (added with high priority).
3. As a user in the Production Department, I’d like to be able to view Product categories (added with high priority).
4. As a user in the Production Department, I’d like to be able to modify Product categories (added with high priority).
5. As a user in the Production Department, I’d like to be able to view Product inventory.
6. As a user in the Production Department, I’d like to be able to modify Product inventory.
7. As a user in the Production Department, I’d like to be able to view available materials.
8. As a user in the Production Department, I’d like to be able to modify materials.
9. As a user in the Production Department, I’d like to be able to view available materials stock (added with high priority).
10. As a user in the Production Department, I’d like to be able to modify materials stock (added with high priority).
11. As a user in the Production Department, I’d like to be able to view maintenance order.
12. As a user in the Production Department, I’d like to be able to modify maintenance order.
13. As a user in the Production Department, I’d like to be able to view equipment list.
14. As a user in the Production Department, I’d like to be able to modify equipment list.
15. As a user in the Finance Department, I’d like to be able to view invoices.

User Stories Not Completed and Why:

1. As a user, I’d like to be able to retrieve forgotten password. => Poor time estimation.
2. As a user in the Finance Department, I’d like to be able to modify invoices. => needs Customer and Product entities established first.
3. As a user in the Finance Department, I’d like to be able to view customer payments. => needs Invoice entities established first.
4. As a user in the Finance Department, I’d like to be able to modify customer payments. => needs Invoice entities established first.
5. As a user in the Distribution Department, I’d like to be able to view inventory. => Poor time estimation.
6. As a user in the Distribution Department, I’d like to be able to modify inventory. => Poor time estimation.
7. As a user in the Distribution Department, I’d like to be able to view delivery schedule. => Poor time estimation.
8. As a user in the Distribution Department, I’d like to be able to modify delivery schedule. => Poor time estimation.
9. As a user in the Distribution Department, I’d like to be able to view delivery expenses. => Poor time estimation.
10. As a user in the Distribution Department, I’d like to be able to modify delivery expenses. => Poor time estimation.

Changes to database:

No changes to the database.